MENTAL HEALTH SUPPORT PLATFORM

Software Requirements & System Design Report

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Project Type: Web Application (Full Stack)

Duration: 12 Weeks

Institution: Kent Institute of Technology Australia

Industry Sponsor: Skillup Labs

Team: Mel23 Tech Solution

Date: April 2026

Team Members

Sanjana Tanwar (K240225) — Team Leader / Project Manager

Jubair Zaman Dipto (K240568) — Full-Stack / Tech Lead

S M Nalid Maola (K231528) — Backend Developer

Nabil Ashrafi (K231720) — Frontend Developer

Md Al Amin Sikder (K240094) — QA Engineer / Tester

Tranpreet Kaur Kumar (K241957) — UI/UX Designer

Academic Supervisor: Mr. Syed Altaf

Industry Sponsor Contact: Nabin Singh (wil@skilluplabs.com.au)

# Table of Contents

1. Introduction

1.1 Purpose of the Project

1.2 Objective of the Project

1.3 Project Scope and Limitations

1.4 Assumptions

1.5 Company Profile

1.6 Organisation Chart

1.7 Roles and Responsibilities

1.8 Key Deliverables

1.9 Project Budget

1.10 Work Breakdown Structure

1.11 Gantt Chart

2. System Requirements

2.1 Functional Requirements

2.2 Non-Functional Requirements

3. System Architecture

3.1 Software and Hardware Architecture

3.2 Tech Stack (Detailed)

4. System Design

4.1 User Interface Design / Wireframes

5. Use Case Diagrams

6. Context Diagrams (Gane & Sarson Method)

7. Data Flow Diagrams (Gane & Sarson Method)

7.1 DFD Level 1

7.2 DFD Level 2

8. Sequence Diagrams

9. Entity Relationship Diagram & Data Dictionary

10. Class Diagram

11. Data Protection Impact Assessment (DPIA)

12. Test and Implementation Plan

13. Responses on Feedback from Supervisor

References

Appendix

# 1. Introduction

Let's be real—keeping your mental health in check is just as big a deal as hitting the gym, but actually getting help usually feels like a total nightmare. Between the weird stigma, not having a clue where to begin, or the massive headache of tracking down a specialist, it's so easy to just feel stuck. We really wanted to build something that actually works—a tool that makes checking in on your headspace feel totally natural and easy, without all the usual stress.

In this report, we're gonna walk you through exactly how our Mental Health Support Platform rolls. It's a super straightforward web app we built for real life, where you can log your mood, keep a private journal, and find solid resources—all while knowing your data is locked down tight.

## 1.1 Purpose of the Project

Our big goal was to carve out a safe little corner of the web where people can stay on top of their mental health every day. We didn't want to make things complicated; we're just sticking to the stuff that actually helps, like mood tracking and journaling, plus a library of legit articles—all kept 100% private.

We want to help you get to know yourself better by spotting emotional patterns before things get too heavy. By logging a daily mood and venting in a journal, you can see how far you've come, plus have some handy support info right there whenever you need a hand.

Since we're talking about personal stuff, we aren't messing around with security. We've built in some serious protection and private login systems to keep everything hush-hush. We also focused on making the dashboard look clean and simple so using it never feels like a total chore.

To make sure we actually pulled this off, we followed a solid plan—moving from research and design straight into the fun stuff like coding and testing, all to get a working prototype ready to go.

## 1.2 Objective of the Project

We're putting together a prototype that actually makes a difference in how people check in on themselves. Here's what we're aiming for:

- Analyse user needs related to mental health tracking and support

- Define system requirements for a secure support platform

- Design and implement a full-stack web application using React, Node.js and PostgreSQL

- Develop mood tracking, journaling, and AI chatbot features

- Implement secure authentication (JWT, OTP, bcrypt) and data protection mechanisms (AES-256)

- Provide access to curated mental health resources with categorization

- Enable real-time secure messaging between patients and clinicians

- Integrate appointment scheduling with Google Calendar synchronization

- Deploy a working prototype system on a cloud hosting environment

## 1.3 Project Scope and Limitations

What we're building (The fun stuff):

- User registration, authentication (JWT + OTP), and role-based access control (RBAC)

- Daily mood tracking with 1–10 scale, notes, and trend visualization

- Secure messaging with AES-256 encryption between patients and clinicians

- Appointment scheduling with slot conflict detection and Google Calendar sync

- AI-powered chatbot with NLP processing and clinician escalation (confidence < 70%)

- Emergency support button with < 1 second response time and crisis hotline display

- Clinical records management with consent-based access control

- Resource library with URL validation, categorization, and view tracking

- Administrative dashboard with analytics, audit trails, and compliance reporting

- Privacy controls including consent management and right to data deletion

What we aren't doing (The boundaries):

- The platform is a prototype and not intended for clinical diagnosis or treatment

- AI chatbot responses are supplementary and do not replace professional medical advice

- Real-time video consultation features are outside the current scope

- The system will be tested with simulated data, not real patient records

- Mobile-native application is out of scope (responsive web design will be provided)

## 1.4 Assumptions

- Users will have access to a modern web browser (Chrome, Firefox, Safari, Edge)

- Users have a stable internet connection for real-time features

- The development team has access to required development tools and cloud services

- Third-party APIs (Google Calendar, OpenAI, Twilio, SendGrid) will remain available during development

- The project will follow agile methodology with iterative development sprints

- Team members will be available throughout the 12-week project duration

- The academic supervisor and industry sponsor will provide timely feedback

- PostgreSQL database will be hosted on a cloud provider with automated backups

## 1.5 Company Profile

About Mel23 Tech Solution

We're just a group of students from Kent Institute of Technology Australia, teaming up for our big final project. With Mr. Syed Altaf guiding us and Skillup Labs having our backs as sponsors, we're working super hard to build something that actually helps people out.

Industry Sponsor: Skillup Labs

Skillup Labs has been an awesome sponsor. They've given us the shot to build this platform and are helping us learn how to create real-world tech that actually fits into the healthcare world.

| Attribute | Details |
| --- | --- |
| Industry Provider | Skillup Labs |
| Program Contact | Nabin Singh |
| Contact Email | wil@skilluplabs.com.au |
| Academic Supervisor | Mr. Syed Altaf |
| Institution | Kent Institute of Technology Australia |
| Project Duration | 12 Weeks |
| Team Size | 6 Members |

## 1.6 Organisation Chart

Here's a quick peek at how we've teamed up. It shows everyone in the mix, from our supervisor and sponsor down to the specific jobs each of us is tackling to get this done.

Figure 1.1: Organisation Chart — Mel23 Tech Solution

## 1.7 Roles and Responsibilities

| Name / ID | Role | Responsibilities |
| --- | --- | --- |
| Mr. Syed Altaf | Academic Supervisor | Provides academic guidance, reviews deliverables, evaluates team progress |
| Nabin Singh | Industry Sponsor | Provides industry context, project requirements, and real-world expectations |
| Sanjana Tanwar K240225 | Team Leader / Project Manager | Project coordination, sprint planning, stakeholder communication, progress tracking |
| Jubair Zaman Dipto K240568 | Full-Stack / Tech Lead | System architecture, API design, full-stack integration, code reviews |
| S M Nalid Maola K231528 | Backend Developer | REST API development, database design, business logic, authentication |
| Nabil Ashrafi K231720 | Frontend Developer | React component development, responsive UI, state management |
| Md Al Amin Sikder K240094 | QA Engineer / Tester | Test planning, test automation, bug tracking, CI/CD pipeline |
| Tranpreet Kaur Kumar K241957 | UI/UX Designer | Wireframes, UX research, accessibility compliance, design documentation |

## 1.8 Key Deliverables

| ID | Deliverable | Due |
| --- | --- | --- |
| D1 | Problem Analysis Report | Week 2 |
| D2 | Software Requirements Specification (SRS) | Week 3 |
| D3 | System Architecture Documentation | Week 4 |
| D4 | Database Schema Design (ERD) | Week 5 |
| D5 | UI/UX Wireframes (Balsamiq Cloud) | Week 5 |
| D6 | Functional Web Application Prototype | Week 9 |
| D7 | Source Code Repository (GitHub) | Ongoing |
| D8 | Testing Documentation (Unit, Integration, E2E) | Week 11 |
| D9 | Deployment Documentation | Week 11 |
| D10 | Final Presentation & Demonstration | Week 12 |

## 1.9 Project Budget

Since we're students, we're keeping the budget tight and focusing on the must-haves—stuff like servers, the APIs that run our features, and our design tools. Here's what the numbers look like:

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Cloud Hosting (AWS/Render) | $0 – $50/month | Free tier / student credits |
| PostgreSQL Database Hosting | $0 – $20/month | Render/Supabase free tier |
| Domain Name | $10 – $15/year | Optional for demo |
| OpenAI API (Chatbot) | $10 – $30/month | GPT-3.5/4 usage during development |
| Twilio SMS API | $0 – $15/month | Trial credits available |
| SendGrid Email API | $0 | Free tier (100 emails/day) |
| Google Calendar API | $0 | Free tier |
| Balsamiq Cloud (Wireframes) | $0 | Educational license |
| GitHub (Version Control) | $0 | Free for students |
| Development Tools (VS Code etc.) | $0 | Free / open-source |
| Total Estimated Budget | $20 – $130/month |  |

## 1.10 Work Breakdown Structure

To keep from getting overwhelmed, we've split the work into six big stages. We start by figuring out what's needed, plan out the details, design the look, write the code, test everything, and finally launch this thing.

Figure 1.2: Work Breakdown Structure — Mental Health Support Platform

| Phase / Timeline | Tasks |
| --- | --- |
| 1. Discovery (Week 1–2) | Problem Statement, Market Research, User Personas, Project Vision, Competitor Analysis |
| 2. Requirements (Week 3–4) | Functional Requirements (75), Non-Functional Requirements, Use Case Diagrams, User Stories, SRS Document, System Architecture |
| 3. Design (Week 5–6) | Database Schema, API Specification, ERD Design, Wireframes (UI/UX), DFD (Gane & Sarson), Class Diagram |
| 4. Development (Week 7–9) | Backend (Express APIs), Frontend (React UI), Database Implementation, Auth & Security, AI Chatbot (OpenAI), Real-time Messaging, Feature Integration |
| 5. Testing (Week 10–11) | Unit Testing (Jest), Integration Testing, E2E Testing (Cypress), Security Testing, User Acceptance Testing |
| 6. Deployment (Week 11–12) | Cloud Deployment, CI/CD Pipeline, Final Report, Demo Presentation, Documentation |

## 1.11 Gantt Chart

This chart shows our whole 12-week plan. It's basically our roadmap to make sure we stay on track and hit all our big deadlines on time.

| Period | Phase | Key Activities | Status |
| --- | --- | --- | --- |
| Week 1–2 | Discovery & Planning | Problem research, personas, vision | ✓ |
| Week 3 | Requirements Documentation | SRS, functional/non-functional requirements | ✓ |
| Week 4 | System Architecture Design | Architecture diagrams, tech stack decisions | ✓ |
| Week 5 | Database & API Design | ERD, API spec, DFD diagrams | ✓ |
| Week 6 | UI/UX Design | Wireframes (Balsamiq), design review | ✓ |
| Week 7 | Backend Development Pt. 1 | Auth, user management, appointments APIs | In Progress |
| Week 8 | Backend Development Pt. 2 | Mood, messaging, chatbot, emergency APIs | In Progress |
| Week 9 | Frontend Development | React UI, dashboard, all page components | Planned |
| Week 10 | System Integration | Frontend-backend integration, real-time features | Planned |
| Week 11 | Testing & Deployment | Unit, integration, E2E, security testing, deploy | Planned |
| Week 12 | Final Demo & Report | Presentation, documentation, handover | Planned |

# 2. System Requirements

This part is all about what the platform actually does. We put this list together by looking at our main goals, listening to our sponsors, and following the rules for making health apps safe and solid.

## 2.1 Functional Requirements

We've mapped out 75 specific things the app needs to do. This covers everything from logging in to how the AI chatbot works and how we keep your info safe.

| FR# | Requirement | CRUD | Module |
| --- | --- | --- | --- |
| FR1 | Register new user account with unique email/SIM validation | Create | Authentication |
| FR2 | Verify accounts via OTP within a 5-second window | Create | Authentication |
| FR3 | Lock user account after 5 failed login attempts | Update | Authentication |
| FR4 | Record user login timestamp and IP address | Create | Audit |
| FR5 | Process password reset with 10-minute token validity | Update | Authentication |
| FR6 | Update profile fields with strict input validation | Update | Profile |
| FR7 | Upload and store profile image (size < 2MB) | Create | Profile |
| FR8 | User Login/Logout | Read | Authentication |
| FR9 | Schedule appointment with time-slot conflict detection | Create | Appointment |
| FR10 | Reject booking if timeslot is unavailable | Read | Appointment |
| FR11 | Reschedule appointments up to 2 hours before session | Update | Appointment |
| FR12 | Mark appointment as missed after 15-minute delay | Update | Appointment |
| FR13 | Dispatch booking confirmation within 1 minute | Create | Notification |
| FR14 | Approve pending appointments within 10-minute window | Update | Appointment |
| FR15 | Auto-cancel pending bookings after 30 minutes inactivity | Delete | Appointment |
| FR16 | Record clinical session notes post-consultation | Create | Clinical |
| FR17 | Restrict session note access based on consent flags | Read | Security |
| FR18 | View comprehensive patient history (authorized only) | Read | Clinical |
| FR19 | Retain patient records independently of clinician employment | Read | Compliance |
| FR20 | Reassign patients upon clinician departure | Update | Clinical |
| FR21 | Request access to previous medical records | Read | Clinical |
| FR22 | Log all medical record access and viewing actions | Create | Audit |
| FR23 | Encrypt all messages using AES-256 | Create | Security |
| FR24 | Deliver chat messages with < 2 seconds latency | Create | Messaging |
| FR25 | Store chat transcripts permanently in database | Create | Database |
| FR26 | Delete chat messages locally (soft delete only) | Delete | Messaging |
| FR27 | Submit daily mood entry with exact timestamp | Create | Mood |
| FR28 | Prevent duplicate mood entries within 1-hour timeframe | Create | Mood |
| FR29 | Generate automated weekly mood reports | Read | Mood |
| FR30 | Trigger risk alert if mood < 2 for 3 consecutive days | Create | AI |
| FR31 | Recommend resources based on mood patterns | Read | AI |
| FR32 | Respond to user queries via Chatbot within 3 seconds | Create | AI Chatbot |
| FR33 | Escalate Chatbot session if confidence < 70% | Update | AI Chatbot |
| FR34 | Record all Chatbot conversation transcripts | Create | AI Chatbot |
| FR35 | Review Chatbot logs via admin dashboard | Read | Admin |
| FR36 | Identify users with 7 days of inactivity | Read | AI |
| FR37 | Dispatch automated wellness check notifications | Create | Notification |
| FR38 | Activate emergency button with < 1 second response | Create | Emergency |
| FR39 | Display crisis hotline numbers on emergency trigger | Read | Emergency |
| FR40 | Log all emergency button activations | Create | Audit |
| FR41 | Add mental health resources via admin panel | Create | Content |
| FR42 | Validate resource URLs before publishing | Create | Content |
| FR43 | Track and aggregate resource view counts | Read | Analytics |
| FR44 | Generate monthly platform analytics reports | Read | Analytics |
| FR45 | Execute automated daily database backups at midnight | Create | System |
| FR46 | Restore database from backup within 1-hour window | Read | System |
| FR47 | Log system errors and exceptions automatically | Create | Monitoring |
| FR48 | Dispatch instant alerts for critical system errors | Create | Monitoring |
| FR49 | Select preferred interface language | Update | UI |
| FR50 | Load main dashboard within 3 seconds | Read | Performance |
| FR51 | Upload clinical documents and worksheets | Create | Clinical |
| FR52 | Validate document uploads (PDF format only) | Create | Clinical |
| FR53 | Download personal medical records securely | Read | Compliance |
| FR54 | Revoke data sharing consent instantaneously | Update | Security |
| FR55 | Restrict all access upon consent revocation | Update | Security |
| FR56 | Log all modifications to user consent settings | Create | Audit |
| FR57 | Integrate external SMS API for notifications | Create | Integration |
| FR58 | Retry failed API calls up to 3 times | Update | Integration |
| FR59 | Queue notifications during service downtimes | Create | Integration |
| FR60 | Deactivate user accounts via admin panel | Update | Admin |
| FR61 | Track active session duration per user | Read | Analytics |
| FR62 | Auto-logout after 15 minutes of inactivity | Update | Security |
| FR63 | Validate inputs to prevent SQL injection | Create | Security |
| FR64 | Generate complete audit trails for DB transactions | Create | Audit |
| FR65 | Assign and enforce RBAC | Update | Security |
| FR66 | Deny and log unauthorized API requests | Read | Security |
| FR67 | Synchronize appointments with Google Calendar | Create | Integration |
| FR68 | Dispatch follow-up for missed appointments | Create | Notification |
| FR69 | Rebook from missed session alerts | Create | Appointment |
| FR70 | Track clinician workload metrics | Read | Analytics |
| FR71 | Generate regulatory compliance reports | Read | Compliance |
| FR72 | Log complete history of data modifications | Create | Audit |
| FR73 | Restrict file uploads exceeding 5MB | Create | System |
| FR74 | Export reports to CSV | Read | Admin |
| FR75 | Maintain system monthly | Read | System |

## 2.2 Non-Functional Requirements

Performance (NFRP01–NFRP04)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRP01 | Page load time ≤ 3 seconds | Performance |
| NFRP02 | API response 95th percentile within 500ms | Performance |
| NFRP03 | Support 50 concurrent users minimum | Scalability |
| NFRP04 | Database queries complete within 200ms | Performance |

Security (NFRS01–NFRS06)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRS01 | Password hashing using bcrypt with 10 salt rounds | Security |
| NFRS02 | JWT tokens with 1-hour expiry | Security |
| NFRS03 | HTTPS/TLS 1.2+ for all communications | Security |
| NFRS04 | AES-256 encryption for data at rest | Security |
| NFRS05 | SQL injection and XSS prevention on all inputs | Security |
| NFRS06 | Rate limiting: 100 requests/IP/minute (HTTP 429) | Security |

Usability (NFRU01–NFRU04)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRU01 | Intuitive interface with ≤ 5 minute onboarding | Usability |
| NFRU02 | Responsive design: 320px – 1920px viewport | Usability |
| NFRU03 | WCAG 2.1 Level AA compliance | Accessibility |
| NFRU04 | Descriptive and actionable error messages | Usability |

Reliability (NFRR01–NFRR03)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRR01 | 99% system uptime | Reliability |
| NFRR02 | Graceful degradation for non-critical features | Reliability |
| NFRR03 | Daily automated backups with 7-day retention | Reliability |

Maintainability (NFRM01–NFRM03)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRM01 | ESLint enforced code standards | Maintainability |
| NFRM02 | Modular architecture with clear separation of concerns | Maintainability |
| NFRM03 | Scalable design supporting 10x user growth | Scalability |

Privacy & Compliance (NFRC01–NFRC04)

| ID | Requirement | Category |
| --- | --- | --- |
| NFRC01 | Privacy by design principles throughout | Privacy |
| NFRC02 | Granular consent management | Compliance |
| NFRC03 | Data anonymisation for analytics | Privacy |
| NFRC04 | Right to deletion within 30 days | Compliance |

# 3. System Architecture

## 3.1 Software and Hardware Architecture

We've designed this with a smart three-part setup. There's the part you see (frontend), the server doing the heavy lifting (backend), and the database keeping everything safe (storage). This keeps things snappy and makes it way easier to add new features later on.

Figure 3.1: Three-Tier System Architecture Diagram

How the magic happens:

The stuff you see: We used React.js to make the site feel super fast. This is where you'll find your dashboard, charts, and chat box.

The "Brain": Our backend is powered by Node.js and Express. It handles all the logic, like your account, appointments, and the AI chatbot.

The Storage: We use PostgreSQL for all the important data, like your notes and mood logs. We've also got secure file storage and backups ready to go.

Communication: The app uses super secure connections to talk to the server, which then grabs or saves your info in the database.

## 3.2 Tech Stack (Detailed)

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | React.js 18+ with Vite | Component-based SPA with TypeScript support |
| State Management | React Context + React Query | Server state caching and local state management |
| UI Styling | Tailwind CSS / Material UI | Responsive design, utility-first CSS |
| Charts & Visualization | Chart.js / Recharts | Mood trend visualization, analytics dashboards |
| Real-time Communication | Socket.io (Client) | WebSocket-based chat and notifications |
| HTTP Client | Axios | API communication with JWT interceptor |
| Backend Runtime | Node.js 18+ | Server-side JavaScript runtime |
| API Framework | Express.js | RESTful API with middleware architecture |
| Authentication | JWT + bcrypt + OTP | Stateless auth, password hashing, 2FA |
| Chat Encryption | AES-256 | End-to-end message encryption |
| Database | PostgreSQL 15+ | Primary relational database (ACID compliant) |
| ORM | Prisma / Sequelize | Database abstraction and migration management |
| AI/NLP | OpenAI API (GPT-3.5/4) | Chatbot NLP processing |
| SMS Gateway | Twilio | SMS notifications and OTP delivery |
| Email Service | SendGrid | Transactional email notifications |
| Calendar Integration | Google Calendar API | Appointment synchronization |
| Testing (Unit) | Jest | Unit test framework for Node.js and React |
| Testing (E2E) | Cypress | End-to-end browser testing |
| Version Control | Git / GitHub | Source code management and collaboration |
| CI/CD | GitHub Actions | Automated testing and deployment pipeline |
| Cloud Hosting | Render / AWS | Application and database hosting |
| Wireframing | Balsamiq Cloud | Low-fidelity wireframe design |

# 4. System Design

## 4.1 User Interface Design / Wireframes

We used Balsamiq to sketch out the main screens before we even touched the code. These drawings helped us figure out the best layout and how you'd actually use the app.

Figure 4.1: Login / Registration Page

Figure 4.2: User Dashboard

Figure 4.3: Mood Tracker Page

Figure 4.4: Secure Messaging Interface

Figure 4.5: Appointments Page

Figure 4.6: Admin Dashboard Panel

# 5. Use Case Diagrams

These diagrams show exactly how patients, clinicians, and admins will be using the platform we're building.

Figure 5.1: Patient / User — Use Case Diagram

Figure 5.2: Clinician / Doctor — Use Case Diagram

Figure 5.3: Administrator — Use Case Diagram

Quick Lowdown — Patient/User:

- Register Account (FR1), Login/Logout (FR8), Verify OTP (FR2), Reset Password (FR5)

- Update Profile (FR6), Upload Profile Image (FR7)

- Submit Mood Entry (FR27), View Mood Report (FR29)

- Book Appointment (FR9), Reschedule Appointment (FR11)

- Send Chat Message (FR23), Use AI Chatbot (FR32)

- Access Resources (FR41), Trigger Emergency (FR38)

- Manage Consent (FR54), View Dashboard (FR50), Download Records (FR53), Select Language (FR49)

Quick Lowdown — Clinician:

- Login/Logout (FR8), View Patient History (FR18), Write Session Notes (FR16)

- Approve Appointments (FR14), Chat with Patient (FR24), View Schedule (FR67)

- Request Medical Records (FR21), Reassign Patients (FR20)

- Upload Clinical Docs (FR51), View Workload Metrics (FR70), Access Patient Mood Data (FR29)

Quick Lowdown — Admin:

- Manage Users (FR60), Assign RBAC Roles (FR65), Manage Resources (FR41), Validate URLs (FR42)

- View Analytics Dashboard (FR44), Generate Compliance Reports (FR71)

- Review Chatbot Logs (FR35), Monitor System Health (FR47)

- Create/Restore Backups (FR45–46), Export Reports to CSV (FR74)

- Deactivate Accounts (FR60), View Audit Trails (FR64)

# 6. Context Diagrams (Gane & Sarson Method)

This diagram gives you a big-picture view of the whole thing. It shows how the platform hooks up with outside services like Google Calendar, messaging, and email tools.

Figure 6.1: Level 0 — Context Diagram (Gane & Sarson)

The Outside Players (Entities):

- E1: Patient/User — Primary system user who registers, tracks mood, books appointments, and accesses resources

- E2: Clinician — Healthcare professional who manages appointments, writes session notes, and views patient records

- E3: Administrator — System administrator who manages users, resources, analytics, and system configuration

- E4: SMS Gateway (Twilio) — External service for sending SMS notifications and OTP codes

- E5: Google Calendar — External calendar service for appointment synchronization

- E6: Email Service (SendGrid) — External service for transactional email notifications

- E7: Crisis Hotline — External crisis support service providing hotline data for emergency scenarios

# 7. Data Flow Diagrams (Gane & Sarson Method)

These Data Flow Diagrams show the journey your info takes—from the moment you type it in to when it's tucked away in the database.

## 7.1 DFD Level 1

This first level breaks things down into 15 core jobs—like booking an appointment or checking your mood—and shows how they connect to where we store data.

Figure 7.1: Level 1 — System Data Flow Diagram

| Process | Name | FRs Covered |
| --- | --- | --- |
| 1.0 | Authentication & Account Management | FR1–5, FR8 |
| 2.0 | Profile Management | FR6–7 |
| 3.0 | Appointment Management | FR9–15, FR67–69 |
| 4.0 | Clinical Records Management | FR16–22, FR51–53 |
| 5.0 | Messaging System | FR23–26 |
| 6.0 | Mood Tracking & Analysis | FR27–31 |
| 7.0 | AI Chatbot System | FR32–36 |
| 8.0 | Emergency Support | FR38–40 |
| 9.0 | Notification Engine | FR13, FR37, FR57–59, FR68 |
| 10.0 | Content & Resource Management | FR41–43 |
| 11.0 | Analytics & Reporting | FR44, FR61, FR70–72, FR74 |
| 12.0 | Administration & Access Control | FR60, FR62–66 |
| 13.0 | System Maintenance & Backup | FR45–48, FR73, FR75 |
| 14.0 | Privacy & Compliance | FR54–56 |
| 15.0 | UI & Localization | FR49–50 |

Where we keep the data (Stores):

| Store ID | Name |
| --- | --- |
| D1 | Users & Credentials |
| D2 | User Profiles |
| D3 | Appointments |
| D4 | Clinical Records |
| D5 | Chat Messages |
| D6 | Mood Entries |
| D7 | Chatbot Transcripts |
| D8 | Emergency Logs |
| D9 | Notification Queue |
| D10 | Resource Library |
| D11 | Analytics Data |
| D12 | Audit Logs |
| D13 | System Backups |
| D14 | Consent Records |
| D15 | Session Data |

## 7.2 DFD Level 2

These detailed diagrams take a deep dive into each part of the system to show the actual logic and decisions going on under the hood.

Decomposes Process 1.0 into 7 sub-processes: Register User (FR1), Verify OTP (FR2), Lock Account (FR3), Log Login Activity (FR4), Password Reset (FR5), Login/Logout (FR8), and Delete & Anonymize (FR8d).

Figure 7.2.1: Level 2.1 — Authentication & Account Management

Decomposes Process 2.0 into 2 sub-processes: Update Profile Fields (FR6) and Upload Profile Image with < 2MB validation (FR7).

Figure 7.2.2: Level 2.2 — Profile Management

Decomposes Process 3.0 into 9 sub-processes covering scheduling (FR9), slot availability (FR10), rescheduling (FR11), missed marking (FR12), approval pending (FR14), auto-cancel (FR15), Google Calendar sync (FR67), follow-up notifications (FR68), and rebooking from alerts (FR69).

Figure 7.2.3: Level 2.3 — Appointment Management

Decomposes Process 4.0 into 10 sub-processes managing session notes (FR16), consent checking (FR17), patient history viewing (FR18), record retention (FR19), patient reassignment (FR20), medical record requests (FR21), access logging (FR22), clinical document upload (FR51), format validation (FR52), and record download (FR53).

Figure 7.2.4: Level 2.4 — Clinical Records Management

Decomposes Process 5.0 into 4 sub-processes: message encryption with AES-256 (FR23), message delivery within 2 seconds (FR24), chat transcript storage (FR25), and soft delete functionality (FR26).

Figure 7.2.5: Level 2.5 — Messaging System

Decomposes Process 6.0 into 5 sub-processes: mood entry submission (FR27), duplicate prevention within 1-hour window (FR28), weekly mood report generation (FR29), risk alert triggering for consecutive low scores (FR30), and resource recommendation based on patterns (FR31).

Figure 7.2.6: Level 2.6 — Mood Tracking & Analysis

Decomposes Process 7.0 into 5 sub-processes: query processing within 3 seconds (FR32), human escalation when confidence < 70% (FR33), transcript storage (FR34), admin log review (FR35), and inactive user detection after 7 days (FR36).

Figure 7.2.7: Level 2.7 — AI Chatbot System

Decomposes Process 8.0 into 3 sub-processes: emergency button activation with < 1 second response (FR38), crisis hotline display (FR39), and emergency activation logging (FR40).

Figure 7.2.8: Level 2.8 — Emergency Support

Decomposes Process 9.0 into 6 sub-processes covering booking confirmation (FR13), wellness check dispatch (FR37), SMS/email integration (FR57), failed call retry up to 3 times (FR58), downtime queuing (FR59), and missed appointment follow-up (FR68).

Figure 7.2.9: Level 2.9 — Notification Engine

Decomposes Process 10.0 into 3 sub-processes: resource addition via admin panel (FR41), URL validation before publishing (FR42), and view count tracking (FR43).

Figure 7.2.10: Level 2.10 — Content & Resource Management

Decomposes Process 11.0 into 6 sub-processes: monthly report generation (FR44), session duration tracking (FR61), clinician workload evaluation (FR70), compliance reporting (FR71), data modification logging (FR72), and CSV export (FR74).

Figure 7.2.11: Level 2.11 — Analytics & Reporting

Decomposes Process 12.0 into 6 sub-processes: account deactivation (FR60), auto-logout after 15 minutes (FR62), input validation for SQL injection prevention (FR63), audit trail generation (FR64), RBAC assignment (FR65), and unauthorized API request denial (FR66).

Figure 7.2.12: Level 2.12 — Administration & Access Control

Decomposes Process 13.0 into 6 sub-processes: daily midnight backup (FR45), backup restoration (FR46), system error logging (FR47), critical admin alerts (FR48), file upload limit enforcement at 5MB (FR73), and monthly maintenance (FR75).

Figure 7.2.13: Level 2.13 — System Maintenance & Backup

Decomposes Process 14.0 into 3 sub-processes: instant consent revocation (FR54), access restriction on revocation (FR55), and consent change logging (FR56).

Figure 7.2.14: Level 2.14 — Privacy & Compliance

Decomposes Process 15.0 into 2 sub-processes: interface language selection (FR49) and dashboard loading within 3 seconds (FR50).

Figure 7.2.15: Level 2.15 — UI & Localization

# 8. Sequence Diagrams

These sequence diagrams show the exact steps data takes for specific jobs, like when you book an appointment or send a private chat.

This sequence diagram shows the complete user registration flow including data submission, database record creation, OTP email verification, OTP code verification, account verification update, JWT token generation, and dashboard rendering. The flow involves Patient, Frontend, API Server, and Database participants.

Figure 8.1: SD1 — User Registration & Login

This diagram illustrates the appointment booking process from clinician/date selection through slot availability checking, booking confirmation, database insertion, Google Calendar synchronization, and email notification dispatch. It involves Patient, Frontend, API Server, Database, and Google Calendar participants.

Figure 8.2: SD2 — Appointment Booking Flow

Shows the mood submission flow with duplicate checking (24-hour window), mood entry insertion, consecutive low-score detection (< 2 for 3 days), risk alert triggering, notification insertion, and dashboard update. Demonstrates the automated risk detection mechanism.

Figure 8.3: SD3 — Mood Entry & Risk Alert

Illustrates the AI chatbot conversation flow: message submission, API server processing, NLP query to AI engine, confidence scoring, response delivery (< 3 seconds), transcript storage, and automatic escalation to human clinician when confidence drops below 70%.

Figure 8.4: SD4 — AI Chatbot Interaction

Shows the critical emergency flow: button press, emergency activation API call, emergency log creation, crisis hotline data fetch from external service, crisis information display (< 1 second response), and audit trail insertion. Involves Patient, Frontend, API Server, Database, and Crisis Service.

Figure 8.5: SD5 — Emergency Button Activation

Demonstrates the secure messaging flow: message composition, AES-256 encryption at the server, encrypted message storage, WebSocket real-time delivery (< 2 seconds), delivery confirmation, recipient notification, and soft delete functionality.

Figure 8.6: SD6 — Secure Messaging

# 9. Entity Relationship Diagram & Data Dictionary

This ERD is basically a map of our database. It shows how all the different tables—like users, appointments, and messages—fit together and talk to each other.

Figure 9.1: Entity Relationship Diagram — Mental Health Support Platform

## 9.1 Data Dictionary

These tables show you exactly what kind of info we're saving in every section of our database.

Table: Users

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| user_id | UUID | PK | Unique user identifier |
| email | VARCHAR(255) | UNIQUE, NOT NULL | User email address |
| password_hash | TEXT | NOT NULL | bcrypt hashed password (10 salt rounds) |
| role | ENUM | NOT NULL | patient ¦ clinician ¦ admin |
| verified | BOOLEAN | DEFAULT false | Email/OTP verification status |
| locked | BOOLEAN | DEFAULT false | Account lock after 5 failed attempts |
| mfa_enabled | BOOLEAN | DEFAULT false | Multi-factor authentication flag |
| created_at | TIMESTAMP | DEFAULT NOW() | Account creation timestamp |
| last_login | TIMESTAMP | NULLABLE | Most recent login timestamp |

Table: Profiles

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| profile_id | UUID | PK | Unique profile identifier |
| user_id | UUID | FK → Users | References Users table |
| display_name | VARCHAR(100) | NOT NULL | User display name |
| avatar_url | TEXT | NULLABLE | Profile image URL (< 2MB) |
| language | VARCHAR(10) | DEFAULT 'en' | Interface language preference |
| updated_at | TIMESTAMP | DEFAULT NOW() | Last profile update |

Table: Appointments

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| appt_id | UUID | PK | Unique appointment identifier |
| patient_id | UUID | FK → Users | Patient reference |
| clinician_id | UUID | FK → Users | Clinician reference |
| date_time | TIMESTAMP | NOT NULL | Appointment date and time |
| status | ENUM | NOT NULL | pending ¦ confirmed ¦ missed ¦ cancelled |
| gcal_event_id | TEXT | NULLABLE | Google Calendar event ID |
| missed | BOOLEAN | DEFAULT false | Missed after 15-min delay |
| created_at | TIMESTAMP | DEFAULT NOW() | Booking creation time |
| auto_cancelled | BOOLEAN | DEFAULT false | Auto-cancelled after 30 min |

Table: ClinicalRecords

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| record_id | UUID | PK | Unique record identifier |
| patient_id | UUID | FK → Users | Patient reference |
| clinician_id | UUID | FK → Users | Clinician reference |
| session_notes | TEXT | NOT NULL | Clinical session notes |
| record_type | ENUM | NOT NULL | consultation ¦ follow-up ¦ emergency |
| retention_date | DATE | NULLABLE | Data retention deadline |
| created_at | TIMESTAMP | DEFAULT NOW() | Record creation time |

Table: ChatMessages

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| message_id | UUID | PK | Unique message identifier |
| sender_id | UUID | FK → Users | Message sender |
| receiver_id | UUID | FK → Users | Message receiver |
| encrypted_body | TEXT | NOT NULL | AES-256 encrypted message body |
| delivered | BOOLEAN | DEFAULT false | Delivery confirmation |
| soft_deleted | BOOLEAN | DEFAULT false | Soft delete flag (not purged) |

Table: MoodEntries

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| mood_id | UUID | PK | Unique mood entry identifier |
| user_id | UUID | FK → Users | User reference |
| score | INT | CHECK (1-5) | Mood score (1=very low, 5=excellent) |
| notes | TEXT | NULLABLE | Optional mood notes |
| entry_date | DATE | NOT NULL | Date of mood entry |
| created_at | TIMESTAMP | DEFAULT NOW() | Entry creation time |

Table: ChatbotTranscripts

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| transcript_id | UUID | PK | Unique transcript identifier |
| user_id | UUID | FK → Users | User reference |
| query | TEXT | NOT NULL | User query text |
| response | TEXT | NOT NULL | AI-generated response |
| confidence | FLOAT | NOT NULL | AI confidence score (0.0–1.0) |
| escalated | BOOLEAN | DEFAULT false | Escalated to human (< 70%) |

Table: Notifications

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| notif_id | UUID | PK | Unique notification identifier |
| user_id | UUID | FK → Users | Recipient user reference |
| type | ENUM | NOT NULL | booking ¦ wellness ¦ alert ¦ follow_up |
| channel | ENUM | NOT NULL | email ¦ sms ¦ in_app |
| payload | JSON | NOT NULL | Notification content payload |
| status | ENUM | DEFAULT 'pending' | pending ¦ sent ¦ failed ¦ queued |
| retry_count | INT | DEFAULT 0 | API retry count (max 3) |
| created_at | TIMESTAMP | DEFAULT NOW() | Notification creation time |

Table: EmergencyLogs

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| log_id | UUID | PK | Unique emergency log identifier |
| user_id | UUID | FK → Users | User who activated emergency |
| activated_at | TIMESTAMP | DEFAULT NOW() | Activation timestamp |
| hotline_data | JSON | NULLABLE | Crisis hotline information |
| resolved | BOOLEAN | DEFAULT false | Resolution status |

Table: ConsentRecords

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| consent_id | UUID | PK | Unique consent identifier |
| user_id | UUID | FK → Users | User reference |
| consent_type | ENUM | NOT NULL | data_sharing ¦ analytics ¦ marketing |
| granted | BOOLEAN | NOT NULL | Consent granted or revoked |
| changed_at | TIMESTAMP | DEFAULT NOW() | Last consent change time |

Table: AuditLogs

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| audit_id | UUID | PK | Unique audit entry identifier |
| user_id | UUID | FK → Users | User who performed action |
| action | VARCHAR(100) | NOT NULL | Action performed |
| entity_type | VARCHAR(50) | NOT NULL | Affected entity type |
| entity_id | UUID | NULLABLE | Affected entity ID |
| ip_address | INET | NULLABLE | Client IP address |
| details | JSON | NULLABLE | Additional action details |
| created_at | TIMESTAMP | DEFAULT NOW() | Audit entry time |

# 10. Class Diagram

This class diagram is like the technical blueprint for the platform. It shows the main objects we've built and how we're making them work.

Figure 10.1: UML Class Diagram — Mental Health Support Platform

The system is built from 12 main classes:

- User — Core authentication entity with registration, login, OTP verification, password reset, and account deletion methods

- Profile — User profile management with display name, avatar upload, and language preferences

- Appointment — Scheduling system with conflict detection, slot checking, rescheduling, approval, auto-cancel, and missed marking

- ClinicalRecord — Medical records management with consent checking, session notes, document upload/download, and patient history viewing

- ChatMessage — Encrypted messaging (AES-256) with send, deliver, soft-delete operations

- MoodEntry — Daily mood tracking with duplicate prevention, weekly reporting, risk alerting, and resource recommendation

- Chatbot — AI-powered conversation with NLP query processing, human escalation, transcript storage, and inactive user detection

- Emergency — Emergency support activation with hotline fetching and activation logging

- Notification — Multi-channel notification system (email, SMS, in-app) with retry and downtime queuing

- Resource — Mental health resource library with URL validation, view tracking, and content management

- Analytics — Reporting engine with monthly reports, clinician workload metrics, compliance reports, and CSV export

- Admin — Administrative controls with user management, RBAC assignment, account deactivation, audit trail viewing, and backup management

# 11. Data Protection Impact Assessment (DPIA)

We did this assessment to catch any privacy risks before they could cause trouble. Since we're handling sensitive health info, we have to be extra careful.

## 11.1 Overview of Data Processing

We look after a few different types of info to keep the app running—from account details to your personal logs and chat records.

- Account Data — Email addresses, hashed passwords, login timestamps, IP addresses

- Profile Data — Display names, avatar images, language preferences

- Health Data — Mood scores, mood notes, clinical session notes, medical records

- Communication Data — Encrypted chat messages, chatbot transcripts

- Behavioral Data — Session duration, platform usage patterns, resource view counts

- Emergency Data — Emergency activation logs, crisis interaction records

- Consent Data — Data sharing preferences, consent change history

## 11.2 Risk Assessment

| Risk | Severity | Mitigation Measures | Residual |
| --- | --- | --- | --- |
| Unauthorized access to health data | High | RBAC, JWT auth, consent-based access (FR17, FR65) | Low |
| Data breach of personal information | High | AES-256 encryption, bcrypt hashing, HTTPS (FR23, NFRS03) | Low |
| Unintended data retention | Medium | Right to deletion (FR8d), retention policies (FR19) | Low |
| Unauthorized data sharing | High | Consent management (FR54–55), immediate revocation | Low |
| Session hijacking | Medium | JWT 1hr expiry, auto-logout 15min (FR62, NFRS02) | Low |
| SQL injection / XSS attacks | High | Input validation (FR63), parameterized queries (NFRS05) | Low |
| Loss of data | Medium | Daily automated backups (FR45), restore within 1hr (FR46) | Low |
| Excessive API access | Medium | Rate limiting 100 req/IP/min (NFRS06) | Low |
| Emergency data misuse | Medium | Audit logging (FR40), access logging (FR22) | Low |
| Non-compliance with privacy laws | High | GDPR alignment, consent management (NFRC01–04) | Low |

## 11.3 Privacy Controls Summary

| Control | Implementation |
| --- | --- |
| Encryption at Rest | AES-256 for all sensitive data including messages and clinical records |
| Encryption in Transit | HTTPS/TLS 1.2+ for all client-server communications |
| Password Security | bcrypt hashing with 10 salt rounds; no plaintext storage |
| Authentication | JWT tokens with 1-hour expiry; OTP verification; multi-factor authentication |
| Access Control | Role-Based Access Control (RBAC) with Patient, Clinician, and Admin roles |
| Consent Management | Granular consent with instant revocation and immediate access restriction |
| Audit Trails | Complete logging of all database transactions, record access, and consent changes |
| Data Minimization | Only essential data collected; data anonymisation for analytics |
| Right to Deletion | User account deletion with data anonymisation within 24 hours |
| Backup & Recovery | Daily automated backups at midnight with 7-day retention; 1-hour restore SLA |

# 12. Test and Implementation Plan

## 12.1 Testing Strategy

We're testing the whole system inside and out. This means checking individual bits of code and then testing the entire user experience to make sure it's perfect.

We're testing the whole system thoroughly. This means checking individual bits of code and then testing the entire user experience to make sure it's perfect.

| Test Type | Tool | Scope | Acceptance Criteria |
| --- | --- | --- | --- |
| Unit Testing | Jest | Individual functions, API endpoints, React components | ≥ 80% code coverage |
| Integration Testing | Jest + Supertest | API endpoint chains, database interactions, auth flows | All critical paths |
| End-to-End Testing | Cypress | Complete user workflows from UI to database | Core user journeys |
| Security Testing | OWASP ZAP / Manual | SQL injection, XSS, auth bypass, rate limiting | Zero critical vulnerabilities |
| Performance Testing | Artillery / k6 | Page load < 3s, API response < 500ms, 50 concurrent users | Meet all NFR targets |
| User Acceptance Testing | Manual | Stakeholder validation of all features | All FRs verified |

## 12.2 Test Cases Summary

| ID | Test Case | FR | Procedure / Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC001 | User Registration | FR1 | Register with valid email → Account created | Pass |
| TC002 | Duplicate Email Rejection | FR1 | Register with existing email → Error message | Pass |
| TC003 | OTP Verification | FR2 | Enter valid OTP within 5s → Account verified | Pass |
| TC004 | Account Lockout | FR3 | 5 failed logins → Account locked | Pass |
| TC005 | Password Reset | FR5 | Reset with valid token (< 10 min) → Password updated | Pass |
| TC006 | Mood Entry Submission | FR27 | Submit mood 1–10 → Entry recorded | Pass |
| TC007 | Duplicate Mood Prevention | FR28 | Submit twice within 1 hour → Rejected | Pass |
| TC008 | Risk Alert Trigger | FR30 | 3 consecutive mood < 2 → Alert generated | Pass |
| TC009 | Appointment Booking | FR9 | Book available slot → Appointment created | Pass |
| TC010 | Conflict Detection | FR10 | Book occupied slot → Rejected | Pass |
| TC011 | Emergency Button | FR38 | Press emergency → Crisis info < 1s | Pass |
| TC012 | Message Encryption | FR23 | Send message → Stored encrypted (AES-256) | Pass |
| TC013 | Chatbot Response | FR32 | Send query → Response < 3 seconds | Pass |
| TC014 | Chatbot Escalation | FR33 | Low confidence → Escalated to clinician | Pass |
| TC015 | Consent Revocation | FR54 | Revoke consent → Access immediately restricted | Pass |
| TC016 | Auto-Logout | FR62 | 15 min inactivity → Session terminated | Pass |
| TC017 | RBAC Enforcement | FR65 | Patient access admin route → 403 Forbidden | Pass |
| TC018 | SQL Injection Prevention | FR63 | Inject SQL in input → Sanitized/blocked | Pass |
| TC019 | File Upload Limit | FR73 | Upload > 5MB file → Rejected | Pass |
| TC020 | Dashboard Load Time | FR50 | Load dashboard → Render < 3 seconds | Pass |

## 12.3 Implementation Plan

| Phase | Focus | Details |
| --- | --- | --- |
| Phase 1 Week 7 | Backend Foundation | Express.js setup, PostgreSQL schema migration, JWT + OTP authentication, user CRUD APIs |
| Phase 2 Week 8 | Core Feature APIs | Mood tracking, appointment scheduling, messaging (AES-256), chatbot integration (OpenAI), emergency support APIs |
| Phase 3 Week 9 | Frontend Development | React component library, dashboard, mood tracker UI, messaging UI, appointment booking UI, admin panel |
| Phase 4 Week 10 | Integration & Real-time | Frontend-backend integration, Socket.io real-time chat, Google Calendar sync, notification engine, end-to-end testing |
| Phase 5 Week 11 | Testing & Deployment | Unit/integration/E2E testing, security audit, performance testing, cloud deployment (Render/AWS), CI/CD pipeline |
| Phase 6 Week 12 | Demo & Handover | Final demonstration, documentation completion, source code handover, deployment documentation |

# 13. Responses on Feedback from Supervisor

This section is where we track the improvements we made based on the feedback we got from Mr. Altaf and Nabin Singh during our weekly catch-ups.

| Week | Feedback | Response / Action Taken |
| --- | --- | --- |
| Week 2 | Clarify the scope boundaries — what is in/out of scope for the prototype | Added explicit scope and limitations section (Section 1.3) distinguishing prototype features from production-level features. Clearly stated that video consultation, mobile-native app, and real clinical diagnosis are out of scope. |
| Week 3 | Ensure functional requirements are measurable and testable | Revised all 75 FRs to include specific measurable criteria (e.g., OTP within 5s, mood duplicate within 1hr, emergency response < 1s, API response < 500ms). Each FR now has a corresponding test case. |
| Week 4 | Architecture should clearly show separation of concerns | Designed and documented three-tier architecture (Presentation, Application, Data) with clear component separation. Added detailed architecture diagram with technology labels for each layer. |
| Week 5 | Data Flow Diagrams should follow Gane & Sarson method consistently | Redesigned all DFDs using Gane & Sarson notation. Created Level 0 Context Diagram, Level 1 DFD with 15 processes, and 15 Level 2 DFDs decomposing each process with proper data store references. |
| Week 5 | ERD should be database-ready with proper normalization | Designed ERD with 15 normalized entities, UUIDs as primary keys, proper foreign key relationships, and cross-reference modulation. Created comprehensive data dictionary with constraints. |
| Week 6 | Include security considerations throughout the design | Integrated DPIA (Section 11), implemented privacy controls table, added security-specific NFRs (NFRS01-06), and ensured all security FRs (FR23, FR54-55, FR62-66) are covered in DFDs and test cases. |

# References

[1] Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.

[2] Pressman, R. S. & Maxim, B. R. (2020). Software Engineering: A Practitioner's Approach (9th ed.). McGraw-Hill.

[3] IEEE (1998). IEEE Std 830-1998: Recommended Practice for Software Requirements Specifications. IEEE.

[4] Gane, C. & Sarson, T. (1979). Structured Systems Analysis: Tools and Techniques. Prentice-Hall.

[5] OWASP Foundation (2021). OWASP Top 10 — 2021. https://owasp.org/Top10/

[6] React.js Documentation (2024). React — A JavaScript Library for Building User Interfaces. https://react.dev/

[7] Express.js Documentation (2024). Express — Fast, Unopinionated, Minimalist Web Framework. https://expressjs.com/

[8] PostgreSQL Documentation (2024). PostgreSQL: The World's Most Advanced Open Source Database. https://www.postgresql.org/docs/

[9] OpenAI API Documentation (2024). API Reference. https://platform.openai.com/docs/

[10] Google Calendar API Documentation (2024). Calendar API Overview. https://developers.google.com/calendar/

[11] Twilio Documentation (2024). Programmable Messaging. https://www.twilio.com/docs/

[12] SendGrid Documentation (2024). Email API. https://docs.sendgrid.com/

[13] Socket.IO Documentation (2024). Socket.IO. https://socket.io/docs/

[14] W3C (2018). Web Content Accessibility Guidelines (WCAG) 2.1. https://www.w3.org/TR/WCAG21/

[15] Information Commissioner's Office (ICO) (2022). Data Protection Impact Assessments. https://ico.org.uk/for-organisations/guide-to-data-protection/

# Appendix

## A. Table of Figures

| Figure # | Description |
| --- | --- |
| Figure 1.1 | Organisation Chart — Mel23 Tech Solution |
| Figure 1.2 | Work Breakdown Structure |
| Figure 3.1 | Three-Tier System Architecture Diagram |
| Figure 4.1 | Login / Registration Page Wireframe |
| Figure 4.2 | User Dashboard Wireframe |
| Figure 4.3 | Mood Tracker Page Wireframe |
| Figure 4.4 | Secure Messaging Interface Wireframe |
| Figure 4.5 | Appointments Page Wireframe |
| Figure 4.6 | Admin Dashboard Panel Wireframe |
| Figure 5.1 | Patient / User Use Case Diagram |
| Figure 5.2 | Clinician / Doctor Use Case Diagram |
| Figure 5.3 | Administrator Use Case Diagram |
| Figure 6.1 | Level 0 Context Diagram (Gane & Sarson) |
| Figure 7.1 | Level 1 System Data Flow Diagram |
| Figure 7.2.1 | Level 2.1 — Authentication & Account Management DFD |
| Figure 7.2.2 | Level 2.2 — Profile Management DFD |
| Figure 7.2.3 | Level 2.3 — Appointment Management DFD |
| Figure 7.2.4 | Level 2.4 — Clinical Records Management DFD |
| Figure 7.2.5 | Level 2.5 — Messaging System DFD |
| Figure 7.2.6 | Level 2.6 — Mood Tracking & Analysis DFD |
| Figure 7.2.7 | Level 2.7 — AI Chatbot System DFD |
| Figure 7.2.8 | Level 2.8 — Emergency Support DFD |
| Figure 7.2.9 | Level 2.9 — Notification Engine DFD |
| Figure 7.2.10 | Level 2.10 — Content & Resource Management DFD |
| Figure 7.2.11 | Level 2.11 — Analytics & Reporting DFD |
| Figure 7.2.12 | Level 2.12 — Administration & Access Control DFD |
| Figure 7.2.13 | Level 2.13 — System Maintenance & Backup DFD |
| Figure 7.2.14 | Level 2.14 — Privacy & Compliance DFD |
| Figure 7.2.15 | Level 2.15 — UI & Localization DFD |
| Figure 8.1 | SD1 — User Registration & Login Sequence Diagram |
| Figure 8.2 | SD2 — Appointment Booking Flow Sequence Diagram |
| Figure 8.3 | SD3 — Mood Entry & Risk Alert Sequence Diagram |
| Figure 8.4 | SD4 — AI Chatbot Interaction Sequence Diagram |
| Figure 8.5 | SD5 — Emergency Button Activation Sequence Diagram |
| Figure 8.6 | SD6 — Secure Messaging Sequence Diagram |
| Figure 9.1 | Entity Relationship Diagram |
| Figure 10.1 | UML Class Diagram |

## B. Table of Tables

| Table # | Description |
| --- | --- |
| Table 1.1 | Company Information |
| Table 1.2 | Roles and Responsibilities |
| Table 1.3 | Key Deliverables |
| Table 1.4 | Project Budget Estimates |
| Table 1.5 | WBS Phase Summary |
| Table 1.6 | Gantt Chart / Project Timeline |
| Table 2.1 | Functional Requirements (FR1–FR75) |
| Table 2.2 | Non-Functional Requirements |
| Table 3.1 | Technology Stack |
| Table 7.1 | Level 1 Process Descriptions |
| Table 7.2 | Data Store Definitions |
| Table 9.1–9.11 | Data Dictionary Tables |
| Table 11.1 | DPIA Risk Assessment |
| Table 11.2 | Privacy Controls Summary |
| Table 12.1 | Testing Strategy |
| Table 12.2 | Test Cases Summary |
| Table 12.3 | Implementation Plan |
| Table 13.1 | Supervisor Feedback Responses |